# Detailed Business Case (DBC) Review

This assessment tool is based on the criteria, and evidence required, detailed in the Better Business CasesTM guidance on the New Zealand Treasury website and it should be used in conjunction with this guidance:

www.treasury.govt.nz/information-and-services/state-sector-leadership/investment-management/better-business-cases/guidance

The purposes of a Detailed Business Case are to:

For a project:

- Revisit and confirm the strategic case developed in the Indicative Business Case (IBC)

- Document further analysis of the Recommended Way Forward proposed in the IBC (or whatever alternative way forward has been approved by decision-makers); the DBC appraises in detail the wellbeing and economic costs, benefits and risks of the short-listed options to identify the preferred option; that option which offers optimum public value for delivery of the project.

- Prepare the proposal for procurement

- Plan the necessary funding and management arrangements for the successful delivery of the project

- Inform a proposal to decision-makers to seek agreement (a) for the preferred option (b) to approach the market and (c) to finalise the arrangements for implementation of the project – or to decide not to proceed with the project.  For state sector projects, approval of the DBC secures funding as ‘tagged contingency’.

For a programme:

- As above: scope may be

  - For a significant project within a programme

  - For a programme tranche.

| AGENCY NAME |  | SENIOR RESPONSIBLE OWNER |  |
| --- | --- | --- | --- |
| INITIATIVE NAME |  |
| GENERAL COMMENTS | … The Reviewers apply an investor lens to business cases. This feedback is concerned with ensuring that the document clearly articulates the case to investors, and that the purpose and value of the proposal is clearly laid out. The key focus of this review is to ensure that the document provides decision-makers with sufficient context and information to make an informed decision, while ensuring that the case itself is succinct and effective. |
| Ref | Requirement | Main evidence expected | Comments |
| Executive Summary |
| General feedback | [If there is an Executive Summary]. Is it complete enough to be standalone? Does it concisely summarise the 5 cases? Does it include case studies or vignettes to make it more accessible to readers? The first paragraph should outline exactly what the change proposal intends to achieve, what the key drivers are, and how the project intends to deliver. | An ExecSumm is optional. For a state sector project an Executive Summary should inform, and may be in the form of, a Cabinet Paper/Ministerial Briefing paper. The executive summary should tell the investment proposal story clearly at a summary level; it should meet the needs of multiple audiences by setting out the 5 cases of the business case in a brief, concise and accessible form. |
| Strategic Case |
| 9 | Revisit Previous Business Case and confirm shortlist Is the Case for Change in the Indicative (or Programme) Business Case still valid? | Evidence that the Case for Change and shortlisted options as set out in the Strategic Case section of the PBC or IBC have been reviewed and either confirmed or updated. . Evidence of a structured review of the options appraised in the Economic Case (we recommend a value for money workshop). If anything substantive has changed since the previous business case: evidence of impact analysis on investment objectives, costs and benefits should be clear, the rationale should be clear and evidence of governance/ stakeholder support of the change provided. | Consider categorising feedback as: Critical: essential for the DBC to be investment decision ready Desirable: things the project, or programme tranche, should consider. The Strategic Case is primarily developed as part of the Strategic Assessment, or in the Programme or Indicative Business Case. In the Detailed Business Case it should be revisited and updated, with any changes identified, but should not be a rewrite unless there have been very substantive changes to the project environment. |
| Economic Case |
| 10 | Economic Assessment of shortlisted options Has an economic assessment been undertaken of the short-listed options? | Summary of economic analysis showing comparative assessment of all shortlisted options; detailed analysis available. Shortlisted options include: Do nothing or do minimum Public Sector Comparator, if relevant Alternative procurement options Level of assessment is appropriate and proportionate for the scale and risk of the initiative. Detailed benefit/cost analysis of monetary costs and benefits, including consideration of wellbeing/living standards. Use of appropriate tools: Benefit/Cost Analysis Sensitivity analysis Quantitative Risk Analysis (QRA – mandatory for Detailed Business Case of High Risk projects). |  |
| 11 | Non-monetary and monetary benefits and costs Has an assessment been undertaken of the short-listed options? | Detailed benefit/cost analysis of non-monetary costs and benefits, including linkages to Wellbeing imperatives and/or the ‘4 capitals’ of the Living Standards Framework and/or equivalent sector/organisation framework. |  |
| 12 | Risk and uncertainty – Have the risks and uncertainties around each shortlisted option been considered? | Risk and uncertainty of each short-listed option measured and quantified for all project stages: Design Build Finance Operate |  |
| 13 | The preferred option – Does the preferred option provide best public value? | Evidence that Sensitivity Analysis has been undertaken to test the recommended preferred option. Preferred option appears a realistic solution capable of implementation. |  |
| Commercial Case |
| 14 | Procurement plan – Has the procurement strategy for the successful delivery of the required services been considered and prepared in sufficient detail? | Summary results of any Request for Information issued. Consideration of procurement options including: Procurement routes Use of preferred bidder Detailed evaluation criteria (mapped to detailed requirements) Negotiation strategy Procurement plan for procurement of key outputs and activities, and timetable (outlined in BC or attached, detail available). Likely contract length Evidence of guidance/review/support from NZ Government Procurement and of compliance with procurement rules. |  |
| 15 | Determine service streams and required outputs - Is there sufficient scope for a potential deal which meets organisational needs while offering public value? | Description of the scope and content of the deal to be made with public and private service providers: Specification of core, desirable and optional services Delivery timescales (phased improvements etc.) Grouping of requirements in terms of outputs, to enhance innovation Consideration of ownership of residual assets Service levels and performance measures Specification of quality attributes. Links to detailed requirements for the service or asset, to a level of detail suitable for a Request for Proposal. Note that while requirements analysis is required, this is part of the broader project/programme, not part of business case development |  |
| 16 | Risk allocation – has how risks may be balanced between purchaser and supplier(s) been considered? | Evidence of consideration of risk transfer in Design, Build, Finance, Operate, stages: If the supplier is better able to influence the outcome than the purchaser; where the supplier has clear ownership, responsibility and control Evidence of consideration of risks associated with risk transfer, and potential impact on supplier incentives, financing costs. |  |
| 17 | Payment mechanisms – Have the pricing and payment mechanisms been considered? | Evidence of consideration of payment options over the life of the contract(s): Consideration of incentives for suppliers to provide value and innovate Consideration of balance between risk and return Relation between delivery of service outputs and performance of supplier (mechanisms and milestones). Consideration of process to manage change. |  |
| 18 | Contractual and other issues – Have intended contractual arrangements been outlined? | Outline of the proposed contractual arrangements, including the use of a particular contract type, the key contractual issues for the deal and its accountancy treatment. Duration and break clauses Roles and responsibilities Payment/charging mechanisms Change control for new/updated requirements Remedies in the event of failure Treatment of intellectual property rights Dispute arrangements Allocation of risk Compliance with regulations Operational and contract administration Ts&Cs Options at end of contract. Outline arrangements for Contract management. |  |
| Financial Case |
| 19 | Affordability and funding – Is the initiative still likely to be affordable? | Financial analysis for the preferred option, including full assessment of: Capital and revenue implications Balance sheet impact Income and expenditure account impact Contingencies. Written evidence of Commissioner’s support. Summary of the Quantitative Risk Analysis if done (QRA – mandatory for Detailed Business Case of High Risk projects). |  |
| Management Case |
| 20 | Project Management planning – Have all the necessary arrangements for the delivery phase been considered and designed? | Links to broader Programme methodology, if applicable Project methodology: Project board and structure Project manager and team Project plan Project resources and budget Reporting mechanisms Use of external advisers Legal Financial Commercial Technical Others Frameworks developed for Change management, benefits realisation, risk & issues management. |  |
| 21 | Change management planning | Links and references to a detailed and realistic Organisational Change Management Plan, including: Use of a structured change management framework Change impact analysis Change communication plan |  |
| 22 | Benefits – Is work well advanced on planning for benefits realisation, tracking and monitoring? | Links and references to a detailed and realistic Benefits Realisation Plan, which may be appended to the Detailed Business Case. This should include: Detailed and realistic benefits realisation plan Realistic Benefits schedule Updated Benefits map Benefits monitoring and reporting plan including detailed measures Benefits profiles for any new/emerging benefits or disbenefits identified as circumstances change. Information may still be incomplete but should provide a format to show information as it is gathered. |  |
| 23 | Risks – Has the assessment of likely risks been revisited and examined in further detail? | Links and references to a completed, detailed and realistic Risk Management Framework and register: Risks have been reviewed and updated to provide more information; more detail in the risk register, evidence of regular review of risks and update of the register. Risks included are not just around short-term project delivery but broader impacts; benefits, business change, procurement, workforce, migration… The Risk Register should include both agency and supplier-side risks and should cover the full project life-cycle, not simply the current stage. It should include risk ownership, categorisation, current status, review date, required treatments and timeframes for action, consequences of risk and residual risk after treatment. |  |
| 24 | Post-project evaluation planning - Are all the necessary arrangements in place for the successful completion of the next phase? | Discussion of arrangements for project evaluation: Project assurance (IQA, TQA) & peer reviews Gateway reviews, if applicable Project implementation reviews Operational & Benefits Realisation review, if applicable Cabinet report-back on benefits if applicable |  |
| Other comments: | Optional |
| Conclusion: | Optional |
| Reviewer(s) / Organisation(s): | List reviewers and the organisation/s they represent. If this review is at a workshop or clinic, identify agency attendees and their roles. | Date of Review: |  |

### Acknowledgements

This document was created using material provided by HM Treasury in the United Kingdom and the Welsh Government (Llywodraeth Cymru), licensed under the terms of the Open Government Licence v3.0 (http://www.nationalarchives.gov.uk/doc/open-government-licence/version/3/).

The Five Case Model is the best practice standard recommended by HM Treasury for the preparation of business cases, published as The Green Book: https://assets.publishing.service.gov.uk/government/uploads/system/uploads/attachment_data/file/685903/The_Green_Book.pdf.

© Crown Copyright

This work is licensed under the Creative Commons Attribution 4.0 International licence. In essence, you are free to copy, distribute and adapt the work, as long as you attribute the work to the Crown and abide by the other licence terms.

To view a copy of this licence, visit https://creativecommons.org/licenses/by/4.0/. Please note that no departmental or governmental emblem, logo or Coat of Arms may be used in any way which infringes any provision of the Flags, Emblems, and Names Protection Act 1981. Attribution to the Crown should be in written form and not by reproduction of any such emblem, logo or Coat of Arms.

# Case coverage builds through the BBCTM process

The Better Business CaseTM is a multi-stage document that builds over time, and is baselined at each of the stages (IBC, DBC, ImBC).

Be careful that you don’t ask for too much information too early – you are looking for just enough information to support

the next decision point, so that effort is not wasted if a decision is made not to proceed with the project.

# Footnotes

This number refers to the ‘Actions’ listed in each BBC guidance document

https://treasury.govt.nz/information-and-services/nz-economy/living-standards

# Text boxes

Strategic Case

Economic Case

Commercial Case

Financial Case

Management Case

.

20  30  40  50 60  70  80  90  100%

20  30  40  50 60  70  80  90  100%

20  30  40  50 60  70  80  90  100%

.

.

Indicative Business Case

IBC

Implementation (Full) Business Case

ImpBC/FBC

Detailed Business Case

DBC