<Agency logo>

<Agency Name>

<Project Name>

Detailed Business Case (DBC) – TEMPLATE

| Prepared by: |  |
| --- | --- |
| Prepared for: |  |
| Date: |  |
| Version: |  |
| Status: |  |
| Template version: | August 2019 (check Treasury website for updates) Later in 2019 we will be publishing a combined template/guidance document |

<Agency name> <Project name>
Detailed Business Case (DBC)

Document Control

Document Information

|  | Position |
| --- | --- |
| Document ID |  |
| Document Owner |  |
| Issue Date |  |
| File Name |  |

Document History

| Version | Issue Date | Changes |
| --- | --- | --- |

Document Review

| Role | Name | Review Status |
| --- | --- | --- |
| Project Manager |  |  |

Document Sign-off

| Role | Name | Sign-off Date |
| --- | --- | --- |
| Senior Responsible Owner/ Project Executive |  |  |

# Contents

Contents	3

Executive Summary	5

Introduction	5

Strategic Case	5

Economic Case	5

Commercial Case	7

Financial Case	7

Management Case	7

Next Steps	8

Introduction	9

Revisiting the Case for Change and Confirming the Short List	10

Review of the Case for Change	10

Review of the Economic Case	10

Economic Case	11

Economic Assessment of the Short-Listed Options	11

Non-monetary Benefits and Costs	12

Risk and Uncertainty	13

Testing the Preferred Option and Sensitivity Analysis	13

The preferred option	15

Commercial Case - Preparing for the Potential Deal	16

The Procurement Strategy	16

The Procurement Plan	16

Required outputs and service streams	17

Potential for risk sharing	18

Payment Mechanisms	19

Contractual and Other Issues	19

Financial Case - Affordability and Funding Requirements	21

The Financial Costing Model	21

Management Case: Planning for Successful Delivery	24

Project Management Planning	24

Change Management Planning	25

Benefits Management Planning	26

Risk Management Planning	26

Project and business assurance arrangements	26

Next Steps	28

Annex 1: Commissioner’s Letter	29

How to use this Template

This document provides a template for a Detailed Business Case as part of the Better Business Cases guidance.  This business case development process is organised around a five case structure designed to systematically ascertain that each investment proposal:

- is supported by a compelling case for change - the Strategic Case

- optimises value for money - the Economic Case

- is commercially viable - the Commercial Case

- is financially affordable - the Financial Case

- is achievable - the Management Case

The key purposes of the Detailed Business Case are to:

revisit the case for change and the preferred way forward identified in the Indicative Business Case

establish the option which optimises value for money

outline the deal and assess affordability

demonstrate that the proposed project is deliverable.

Please note that this template is for guidance purposes only and should be completed in accordance with the “Guide to Developing a Detailed Business Case” http://www.treasury.govt.nz/statesector/investmentmanagement/plan/bbc

Text in italics provides commentary and guidance for drafting purposes and should be deleted when no longer required. The remaining standard text and tables can be retained to assist you in developing the draft Detailed Business Case.

# Executive Summary

Write this last and keep it short!  The executive summary should meet the needs of multiple audiences by setting out the key aspects of the business case in a brief, concise and accessible form. It is useful to structure the summary to follow the five-case model.  The executive summary can be used as the basis for subsequent papers to decision-makers, refocused to meet the information needs of different target audiences and any standard formatting requirements.

## Introduction

Describe the investment proposal in one to two sentences.  State what decision-makers are being asked to consider or decide.

This detailed business case seeks formal approval to invest up to $[xxx] million in [20yy/yy] to ……….....

This business case follows the Better Business Cases process and is organised around the five case model to systematically ascertain that the investment proposal:

is supported by a robust case for change - the Strategic Case

optimises value for money - the Economic Case

is commercially viable - the Commercial Case

is financially affordable - the Financial Case

is achievable - the Management Case

The preferred way forward was outlined in the Indicative Business Case and subsequently agreed by named stakeholders on [dd mmm yyyy] as the basis for more detailed economic assessment in this detailed business case.

## Strategic Case

Summarise the strategic context for this investment, with particular reference to supporting strategies, programmes and plans. Summarise any significant changes since the agreement of the Indicative business Case (if any).

The Indicative Business Case dated [dd mmm yyyy] outlined the following strategic context and investment objectives for the proposed investment:

- list and describe

The following significant changes have impacted on the Strategic Case/There are no material changes to the Strategic Case:

- list and describe

## Economic Case

Set out the key findings of the detailed economic analysis and overall conclusions.

The following short-listed options and preferred way forward were recommended in the Indicative Business Case and subsequently agreed by named stakeholders on [dd mmm yyyyy] as the basis for more detailed economic analysis in this detailed business case:

Option one: Status quo (retained as a baseline comparator)

Option two: …………………

Option three: ……………….(the preferred way forward)

Option four: ………………..

Option five:…………………

This part of the economic case has undertaken more detailed options analysis to determine the preferred option likely to optimise the relative value for money.

Table 1: Results of the options analysis

|  | Option 1: Do Nothing | Option 2: Do Minimum | Option 3: Intermediate | Option 4: Aspirational |
| --- | --- | --- | --- | --- |
| Appraisal Period (years) |  |  |  |  |
| Capital Costs |  |  |  |  |
| Whole of life costs |  |  |  |  |
| Cost-benefit analysis of monetary costs and benefits: |
| Present Value of monetary benefits |  |  |  |  |
| Present Value of costs |  |  |  |  |
| Net present value |  |  |  |  |
| Multi-criteria analysis of non-monetary benefits: |
| Benefit criteria 1 |  |  |  |  |
| Benefit criteria 2 |  |  |  |  |
| Benefit criteria 3 |  |  |  |  |
| Preferred option |  |  |  |  |

The options analysis is sensitive to significant drivers and the following [x] scenarios were tested:

- list and describe

The preferred option is Option X because …..

## Commercial Case

Outline the deal.  Summarise the procurement strategy, intended contractual arrangements, the products and services intended for procurement, the main risks associated with the project and the supporting arrangements for payment for the required products and services.

The procurement strategy is to describe the proposed approach.

This is for the provision of …. under a …. contract.

The required services are:

- list and describe

The proposed payment approach is to describe the proposed approach.

Specific contract terms proposed include:

- list and describe any specific contract terms

## Financial Case

Summarise the overall capital and revenue affordability of the project over the life of the investment, including the additional funding requirements.

The financial analysis model and the associated methodology is describe

The proposed funding arrangements are to describe.

The financial analysis of the preferred option demonstrates that it is affordable (caveats)

Appropriate contingencies have been made for risks and uncertainties.

The proposed cost of the project is $xm over the expected lifespan of the contract, x years.

Table 2: Financial costing table

|  | 2020/21 | 2021/22 | 2022/23 | 2023/24 | …….. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Capital expenditure |  |  |  |  |  |  |
| Operating expenditure |  |  |  |  |  |  |
| Total expenditure |  |  |  |  |  |  |
| Revenue |  |  |  |  |  |  |
| Capital required |  |  |  |  |  |  |
| Operating required |  |  |  |  |  |  |

## Management Case

Summarise the project management, benefits and risk management and post project evaluation arrangements.  Also refer to the Gateway Review process, if relevant.

If this investment proposal receives formal approved, a project will be established to deliver the required services.

### Project management arrangements

The relevant project governance and management arrangements are proposed to be as follows:

State the methodology to be used, and the organisation’s experience in that methodology.

Figure X: Project organisation chart

[Include the project organisation chart here]

The strategy, framework and plan for dealing with change and associated contract management is as follows summarise, 1-2 paragraphs)

The strategy, framework and plan for dealing with the management and delivery of benefits are as follows summarise, 1-2 paragraphs)

The strategy, framework and plan for dealing with the management of risk are as follows summarise, 1-2 paragraphs)

The strategy, framework and plan for managing benefits are as follows summarise, 1-2 paragraphs)

The risk and benefits registers are attached to this business case.

A post implementation review is planned for [mmm yyyy] to …..

Project evaluation reviews are planned at regular intervals, commencing [mmm yyyy], to ……..

A Gateway 2 (Delivery Strategy) has been undertaken on the proposed project and further reviews will be planned and agreed with Treasury’s Gateway Unit.

## Next Steps

This Detailed Business Case seeks formal approval from body to approach the market for services and progress the implementation of the preferred option, describe

# Introduction

Describe the investment proposal in one to two sentences. State what decision-makers are being asked to consider or decide.

This Detailed Business Case seeks formal approval to invest up to $[xxx] million in [20yy/yy] to describe

The business case process is organised around a five case structure designed to systematically ascertain that the investment proposal:

is supported by a compelling case for change - the Strategic Case

optimises value for money - the Economic Case

is commercially viable - the Commercial Case

is financially affordable - the Financial Case

is achievable - the Management Case

The organisation has completed an Indicative Business Case that confirms the case for change and evaluates a range of options to meet…..

On [dd mmm yyyy],describe the stakeholder group:

agreed to the preferred way forward outlined in the Indicative Business Case

directed the organisation to further develop the investment proposal, in a subsequent Detailed Business Case

directed the organisation to report back and seek final approval to……...

The purpose of this Detailed Business Case is to:

identify the investment option that optimises value for money

prepare the investment proposal for procurement

plan the necessary funding and management arrangements for the successful delivery of the project

inform a proposal to decision-makers to seek agreement to approach the market with a Request for Proposal/Request for Tender/Other and finalise the arrangements for implementation of the project.

# Revisiting the Case for Change and Confirming the Short List

The purpose of this is to review and confirm both the case for change and the short-listed options recommended for further consideration in this Detailed Business Case.  The intent is to briefly outline any significant changes that may have occurred since the previous Indicative/Programme business case.

## Review of the Case for Change

The organisation has reassessed the Strategic Case as set out in the Indicative/Programme Business Case and confirms that the strategic context and the case for change remains unchanged/notes the following significant changes.   - OR -

The organisation has reassessed the Strategic Case as set out in the Indicative/Programme Business Case and has identified the following changes that must be carried forward into this analysis:

strategic context for the proposal

agreed investment objectives

business needs

earlier scope and service requirements, and

benefits, costs, risks, dependencies and constraints.

## Review of the Economic Case

The Indicative Business Case identified [xx] short-list options for further detailed analysis:

Option 1: Do nothing or status quo (retained as a baseline comparator)

Option 2: ………..

Option 3: ………..

Option 4: ……….., (the preferred way forward)

Option 5:…………….

Based on the initial options assessment, the preferred way forward is Option X:

# Economic Case

The purpose of the Economic Case is to undertake a more detailed analysis of the costs, benefits and risks of the short-listed options.  The intention is to demonstrate the relative value for money likely to be provided by the preferred option in delivering the required services.  This analysis includes:

cost benefit analysis of the monetary benefits and costs

assessment of any intangible benefits and costs

assessment of risk and uncertainty.

This analysis informs the recommendation of a preferred option.

## Economic Assessment of the Short-Listed Options

The purpose of this analysis is to ensure that decision-makers are well-informed about the implications and trade-offs of using economic resources and are provided with a consistent basis for assessing and ranking competing options.

The nature and scope of the analysis should be agreed with the monitoring agency and documented in the Scoping Document: http://www.treasury.govt.nz/statesector/investmentmanagement/plan/bbc/guidance/bbc-invest-proposal.pdf.

The assessment methodology used is economic cost benefit analysis….

….

### Assumptions

For the purposes of the benefit-cost analysis the following assumptions have been made:

- list and describe

### Assessment period

The start date for valuation purposes is assumed to be [dd mmm yyyy].

The economic life of the proposed assets is assumed to be [xx] years; this is the period over which costs and benefits are assessed.

### Discount and inflation assumptions

As a risk-adjusted real discount rate is typically used, no further explicit allowances are necessary for price or wage inflation over the assessment period. Similarly, optimism bias is no longer included in the cost estimates as this could potentially double-count the risk adjustments included in the discount rate.

The Public Sector Discount Rate specified by the Treasury for projects of this type is [xx.x]% per annum .  All costs and benefits are expressed in today's dollar terms.

### Estimated costs

Depreciation, capital charges, interest and other financing costs are excluded from the analysis.

The following costs were estimated by describe.

### Taxation

All dollar figures are expressed in GST exclusive terms.

### Estimating monetary benefits

Benefits may be measureable in either monetary terms (financial or cash-releasing, such as avoided costs or efficiency savings) or non-monetary terms (quantifiable, such as reduced customer complaints).  Qualitative benefits may be observable but not easily measured. Dis-benefits have negative impacts on stakeholders.

The expectation is that further analysis is undertaken to assign monetary values to benefits wherever feasible.  The level of effort on any analysis should be agreed with the monitoring agency to ensure it is fit for purpose.  All benefits and costs that can reasonably be quantified in monetary terms should be included and subject to cost benefit analysis.

Stakeholders identified the following benefits at the facilitated workshop on [dd mmm yyyy]:

Further analysis has been undertaken to estimate monetary values by describe

Table xx: Estimated monetary benefits

| Monetary Benefits | Estimates and Timing | Description |
| --- | --- | --- |

A benefit-cost analysis was undertaken; the results are provided in Annex X.

### Non-monetary Benefits and Costs

Some benefits could not be reliably quantified in monetary terms and are described below.

Table xx: Non-monetary benefits (and costs, if any) from the investment proposal

| Non-monetary Benefits | Description |
| --- | --- |

The non-monetary benefits for each short-listed option were assessed using multi-criteria analysis as part of a facilitated workshop of stakeholders on [dd mmm yyyy].  Participants were asked to: example: update as needed

agree on a set of [xx] mutually exclusive benefit criteria…..

agree and assign percentage weights to each of the criteria…..

score each option out of 10 against each of the criteria. Individual scores were tested for consistency and averaged to obtain overall scores out of 10 for each option and criteria.

The methodology used was

- describe the process

Assumptions underlying this analysis are:

- list and describe

The detailed results of the multi-criteria analysis are attached to this business case as Annex X.

## Risk and Uncertainty

### Risk identification and measurement

The key risks in the Indicative Business Case have been revisited and assessed for each of the short-listed options.

### Risk assessment

At the facilitated workshop on [dd mmm yyyy], stakeholders identified and evaluated the key risks that might prevent, degrade, delay the achievement of the investment objectives. The results of this assessment are detailed below.

Table xx: Risk assessment and risk management strategies

| Risk | Consequence (H/M/L) | Likelihood (H/M/L) | Comments and Risk Management Strategies |
| --- | --- | --- | --- |

This risk analysis was also used to inform the development of the risk register, attached to this business case.

### Quantitative risk analysis

Summarise here the results of Quantitative Risk Analysis if used.

Quantitative risk analysis is mandatory for high risk (as determined by the Risk Profile Assessment) and large scale State sector agency capital investment proposals.  While the use of quantitative risk analysis is recommended, the level of effort on any proposed analysis should be agreed with the monitoring agency to ensure it is fit for purpose for the decision being sought.

The methodological approach used to quantify and model risks was….

The results of the quantitative risk analysis are provided in the appendices and summarised below.

- list and describe

## Testing the preferred option by sensitivity analysis

The purpose of this section is to identify the preferred option, test the robustness of this option using sensitivity analysis and present the overall results of the options analysis.

### Identifying the preferred option

To the extent that all costs, benefits and risks have been quantified and valued robustly, the preferred option is typically the one with the highest, risk adjusted, net present value (NPV). Where an option has significant intangible benefits, these can outweigh the difference in NPV between this and alternative options.  This can alter the choice of the preferred option and these trade-offs need to be clarified for decision-makers.  Where an option has an NPV which is subject to significant uncertainty, it can be difficult to distinguish from alternatives. A low risk, low NPV option may be preferred to an alternative with higher and more uncertain net benefits.

The table below presents the results of the benefit cost analysis using core assumptions.

Table xx: Results of the options analysis

|  | Notes | Option 1: Do Nothing | Option 2: Do Minimum | Option 3: Do Intermediate | Option 4: Do Aspirational |
| --- | --- | --- | --- | --- | --- |
| Summary of Benefits and Costs by Wellbeing Domain |
| Benefits |  |  |  |  |  |
| Health (Primary) |  | Minimal | Low/$65m | Med/$191m | High/$261m |
| Jobs and Earnings (secondary) |  |  |  |  |  |
| Knowledge and Skills (secondary) |  |  |  |  |  |
| Costs |  |  |  |  |  |
|  | Civic Engagement & Governance |  | - | $42m | $78m | $160m |
| Preferred Option |  | No | No | Yes | No |

| Benefit Cost Analysis |
| --- |
| Main Benefits and Disbenefits (Present Value or Assessment of Value by Wellbeing Domain Indicator) |
|  | Quality of life gains |  | -$2m | $10m | $25m | $50m |
|  | Fewer hospital visits |  | -$5m | $40m | $115m | $160m |
|  | Fewer GP visits |  | -$3m | $15m | $51m | $51m |
|  | Avoided lost work & productivity |  | None | Low | Med | High |
|  | Increase in school attendance |  | None | Low | Low | Low |
|  | Total Benefits |  | Minimal | Low/$65m | Med/$191m | High/$261m |
|  | Note that the ‘Do nothing’ option results in a progressive decline from the current level of benefits (delete note if this is not the case) |
|  | Costs (Present Value) |
|  | One-Off Costs |  | - | $2m | $5m | $10m |
|  | Ongoing Operating Costs |  | - | $40m | $73m | $150m |
|  | Whole of Life Costs |  | - | $42m | $78m | $160m |
| Benefit/Cost Analysis |
| Appraisal period (years) |  | 20 | 20 | 20 | 20 |
| Net Present Value (Monetised) |  | -$7m | $13m | $113m | $101m |
| Assessment (Non-Monetised) |  | None | Low | Med | High |
| Rank |  | 4 | 3 | 1 | 2 |

Assumptions and tools used to justify each of the line items:

- list and describe

### Testing the robustness of the options analysis

Sensitivity analysis is a form of quantitative analysis that examines how net present values, benefits, costs or other outcomes vary as individual assumptions or variables are changed. This approach is used to test the robustness of the options analysis.

Sensitivity analysis can address two key questions.

Would the preferred option still be worthwhile pursuing if some of the key assumptions do not eventuate?

What actions can be taken to manage the risks before accepting a particular option?

It is also possible to determine switching values.  That is, how much would a given significant variable (for example an exchange rate or revenue forecast) have to change before an alternative option displaces the preferred option?

The options analysis is sensitive to the following significant drivers:

- list and describe

The following [xx] scenarios were tested:

- Scenario one assumes that [variable] increases by x%, with all other variables constant.

The impacts on the options analysis of Scenario One is demonstrated in the table below.

Table xx: Sensitivity testing results - Scenario One: ………………………….

|  | Option 1: Do Nothing | Option 2: Do Minimum | Option 3: Intermediate | Option 4: Aspirational |
| --- | --- | --- | --- | --- |
| Appraisal Period (years) |  |  |  |  |
| Capital Costs |  |  |  |  |
| Whole of life costs |  |  |  |  |
| Cost-benefit analysis of monetary costs and benefits |
| Present Value of monetary benefits |  |  |  |  |
| Present Value of costs |  |  |  |  |
| Net present value |  |  |  |  |
| Multi-criteria analysis of non-monetary benefits |
| Benefit criteria 1 |  |  |  |  |
| Benefit criteria 2 |  |  |  |  |
| Benefit criteria 3 |  |  |  |  |
| Preferred option |  |  |  |  |

## The preferred option

The rationale for recommending the preferred option must be clear and evidence-based. Sufficient evidence for the selection should be provided along with a clear audit trail for reviewers to check the assumptions, evidence and calculations leading up to the selection.  Stakeholders and decision-makers should also be provided with assurance that the analysis is robust.  Copy this into the executive summary

The preferred option is ….., because…..

# Commercial Case - Preparing for the potential deal

A Commercial Case is not needed if there is no significant procurement, for example if services are provided in-house.

## Procurement Rules

Government departments must, and state sector agencies are expected to, apply the Government Procurement Rules: https://www.procurement.govt.nz/procurement/principles-and-rules/government-procurement-rules.  These Rules are supported by a set of guidance which agencies should use where appropriate.

- State sector agencies should already have engaged with the Ministry of Business Innovation & Employment (MBIE): www.procurement.govt.nz/procurement/ for advice and guidance.

- Where a detailed procurement plan has been completed to meet MBIE assurance requirements, it can be attached to this case for reference and summarised below.

The procurement lifecycle is in three distinct phases: planning, sourcing and managing. These phases are further divided into eight distinct, but interrelated stages. The eight stage process is detailed in MBIE’s Mastering Procurement: A Structured Approach to Strategic Procurement (2014) https://www.procurement.govt.nz/procurement/guide-to-procurement/

## The Procurement Strategy

The procurement strategy is to take the following position and approach to the market:

- Briefly describe

In developing the business case and analysing the market, the agency engaged with suppliers by describe the approach used

The recommended approach to market is a [one-step open competitive tender / two-step open competitive tender / one-step closed competitive tender / two-step closed competitive tender].

The reason for this recommendation is describe

This approach to market complies with the agency’s procurement policies, the Government Rules of Sourcing and the Government Principles of Procurement. Reword as appropriate.

## The Procurement Plan

The procurement plan provides details of how the agency will approach the market, evaluate bids and decide on the preferred supplier. The purpose of the procurement plan is to:

- provide detailed planning for the approach to the market, evaluation of offers and identification of the preferred supplier

- ensure the best supplier is selected for right reasons and at a price that represents value for money over the life of the contract

- assign roles and responsibilities in the cross-functional tender team

- set realistic timelines that ensure that suppliers have sufficient time to develop meaningful responses.

The proposed approach to the market, evaluation of offers and identification of the preferred supplier are as follows:

Summarise the approach. .

The evaluation model that will be used is [lowest price conforming / simple score / weighted attribute (weighted score) / target price / Brook’s Law]…….

Each supplier must meet the all of the following pre-conditions before its bid will be considered for evaluation on the merits:

- List and describe

Having met all of the preconditions qualifying bids will be evaluated on the merits using the following evaluation criteria and weightings:

- List and describe

Table xx: The following cross-functional team will be involved in the evaluation of bids and recommending the preferred supplier.

| Role | Membership | Name | Organisation |
| --- | --- | --- | --- |
| Chair of evaluation panel | Non-voting |  |  |
| Official liaison officer | Non-voting |  |  |
| Financial analyst | Non-voting |  |  |
| Legal advisor | Non-voting |  |  |
| Probity auditor | Non-voting |  |  |
| Business group / owner | Voting |  |  |
| User group / beneficiary | Voting |  |  |
| Subject matter expert(s) | Voting |  |  |

The proposed timeline for the procurement is as follows:

Table xx: Indicative timeline  this example timeline is based on a one-step open tender

| Procurement Milestone | Indicative Date |
| --- | --- |
| Pre-procurement |
| Procurement Plan approved |  |
| Tender documents developed |  |
| Tender documents approved |  |
| Pre-procurement market engagement |  |
| Advance notice published on GETS |  |
| Tender |
| Tender advertised on GETS |  |
| Supplier briefing/s |  |
| Last date for supplier questions |  |
| Last date for agency to answer questions |  |
| Tender closing date |  |
| Evaluation |
| Panel confidentiality & conflict of interest declarations signed |  |
| Evaluation panel meets |  |
| Interview short listed suppliers |  |
| Supplier site visits / product testing |  |
| Panel minutes and recommendation |  |
| Recommendation accepted / denied |  |
| Post-evaluation |
| Advise bidders of outcome |  |
| Debrief unsuccessful suppliers |  |
| Due diligence & contract negotiation |  |
| Contract Award Notice published on GETS |  |
| Contract start date |  |

## Required outputs and service streams

As far as possible, procurement requirements must be clearly specified in terms of the desired outcomes and outputs, rather than focussing on the processes which produce them or the inputs and technologies required.  Specify the quality attributes of the goods and services required and the performance measures against which they will be assessed.

The deal must allow scope for the prospective suppliers to suggest innovative ways of meeting the requirements, including proposals which may require rethinking current business processes.

Good requirements should ensure the right quality, right quantity, right place, right time and right price. Refer to stage 3 of the Guide to procurement referenced above.

The required outputs and/or services are:

- List and describe

These requirements have been endorsed by key stakeholders using the following approach describe

## Potential for risk sharing

The key principle is that risk should be allocated to the party best able to manage it.  The objective is the optimal allocation of risk to the party best placed to manage it, rather than maximising risk transfer.

Key procurement risks have been identified, evaluated and recorded in the risk register.

An assessment of how the project proposes to apportion these risks between the organisation and potential providers is outlined in the risk allocation table below.

Table xx: Risk allocation table – an example where the service risks (design, build, funding and operational) are proposed to be apportioned between the parties

|  | Potential Risk Allocation |
| --- | --- |
| Risk Category | Organisation | Supplier | Shared |
| Design risk | 50% | 50% | ( |
| Construction and development risk |  |  | ( |
| Transition and implementation risk |  |  | ( |
| Availability and performance risk |  |  | ( |
| Operating risk | ( |  |  |
| Variability of revenue risks | ( |  |  |
| Termination risks | ( |  |  |
| Technology and obsolescence risks |  |  | ( |
| Control risks | ( |  |  |
| Residual value risks | ( |  |  |
| Financing risks | ( |  |  |
| Legislative risks | ( |  |  |
| Other project risks | ( |  |  |

The following assumptions have been made in this allocation:

- List and describe

## Payment Mechanisms

The payment mechanism is the formula against which payment for the contracted services will be made.  The underlying aim of the payment mechanism and pricing structure is to reflect the optimum balance between risk and return in each contract.  As a general principle, the approach should be to relate the payment to the delivery of service outputs and the performance of the supplier.

The project proposes to make payments for its key services by the following mechanisms:

- List and describe

## Contractual and Other Issues

The planned contractual arrangements and key contractual issues relating to the procurement of the services and key outputs are outlined below.

### Type of contract

The short-listed supplier will be offered a contract for services / supply agreement to describe

The proposed contract term is [xx] years with options to extend for describe.

The quality standards / key performance indicators for measuring the supplier’s performance are:

- List and describe

The timeframes for delivery are describe.

Specific reporting requirements for management of the contract will be describe.

Payment will be based on the supplier’s successful completion of milestones as detailed in the contract.

New intellectual property arising as a result of the contract will belong to describe.

The proposed contract terms and conditions are attached to this business case as Annex X

In addition to the agency’s standard terms and conditions the following additional clause/s is required to manage specific risks:

- List and describe

Variations to contract will be in writing and signed by both parties.  Variations involving an increase in price must only be made within the limit of the financial delegated authority.

The strategy for exiting the contract at the end of its term is describe.

### Contract management

The responsibility for managing delivery under the contract as well as supplier relationship management will pass to [business unit, title, name] on the signing of the contract.  This person will develop a contract and relationship management plan in consultation with the successful supplier.

The supplier’s performance will be reviewed describe.

### Accountancy treatment

The intended accountancy treatment for the potential deal is describe

A letter supporting the balance sheet conclusion has been provided by the organisation’s Finance Director or by an external auditor and attached as Annex X.

It is envisaged that the assets underpinning delivery of the services [will/will not] be on the balance sheet of the organisation.

# Financial Case - Affordability and Funding Requirements

The purpose of the Financial Case is to determine the funding requirements of the preferred option and to demonstrate that the recommended deal is affordable.

## The Financial Costing Model

### Financial costing approach

The Financial Case focuses on the affordability of the short-listed options evaluated in the economic case, with particular emphasis on the preferred option.  The financial costing should take into account any impacts on the financial accounts of the organisation of implementing the preferred option, including sunk costs, depreciation, interest and any other financing charges.

The capital and operating requirements for the preferred option are detailed separately in the financial analysis, including:

the capital and operating consequences of the preferred option over the life-span of the service and/or contract period, including any third party revenue

any contingencies (in monetary terms and consistent with previous quantitative risk analysis) necessary to ensure that there is sufficient financial cover for risks and uncertainties

how this compares with any constraints applied to the proposal

any shortfall in capital and operating requirements (ie funding sought by this business case).

The financial analysis model and the associated methodology used is describe, including who was involved in this work, their role and experience.

The key assumptions in the model are:

- List and describe.

The proposed funding arrangements are to:

- List and describe.

### Funding sources

It is proposed that the additional funding required ........  is sought/provided from the following sources:

- List and describe

- options for sharing funding between different organisations, recovery through fees, and any other sources

- any capital and revenue constraints

Identify funding gaps and areas where decision-makers will need to make further funding decisions

### Impacts on the financial statements

The financial impacts of the project over the intended analysis period are shown below.

Table xx: Financial costing model

|  | 2013/14 | 2014/15 | 2015/16 | 2016/17 | …….. | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Capital expenditure: item 1 item 2 …… |  |  |  |  |  |  |
| Operating expenditure: item 1 item 2 …… |  |  |  |  |  |  |
| Total expenditure |  |  |  |  |  |  |
| Revenue |  |  |  |  |  |  |
| Capital required |  |  |  |  |  |  |
| Operating required |  |  |  |  |  |  |

The term of the financial analysis is usually the period to stable costs.  Sensitivity analysis may be necessary to model the uncertainty of key variables and justify contingencies.  See the DBC guidance for an annex on Sensitivity analysis

The financial analysis should be updated as the project proceeds and the impacts on the financial statements of the organisation are known with greater accuracy, particularly once the preferred supplier offer is known.  Decision-makers should expect to receive on-going assurances that the proposal continues to be affordable and optimises value for money.

The impacts of the proposed deal on user charges in respect of services provided have been assessed and the revenue projections are robust.

The impacts of the proposal on the operating statements and balance sheet have been assessed by a qualified accountant as …..

Appropriate contingencies have been made for risks and uncertainties as below:

- List and describe

### Overall affordability

The proposed cost of the project is … over the expected lifespan of the contract., xx years.

# Management Case: Planning for Successful Delivery

The Management Case confirms that the proposal is achievable and details the arrangements needed to both ensure successful delivery and to manage project risks, while maintaining a focus on delivery of benefits.

## Project Management Planning

### Programme management arrangements

This section is needed if the proposed project for capital investment and the delivery of the services is managed within the context of a wider programme and programme management process.

The proposed investment project is an integral part of the …… programme, which comprises a portfolio of projects for the delivery of…… These are set out in the Programme Business Case agreed on [dd mmm yyyy].

The relevant programme management arrangements are as follows:

- List and describe

### Project management arrangements

If this investment proposal receives formal approved, a project will be established to deliver the required services.

This section shows an assessment of the organisation’s capability and capacity to deliver the project.  If your organisation already uses a project management methodology / delivery management framework, name or briefly describe it here, with a statement of the organisation’s experience in using this methodology.  If it does not, describe plans to implement a methodology or framework for the successful delivery of the proposed way forward, both to ensure successful delivery and to manage project risks.

- Note that introduction of a new methodology (eg Agile delivery) carries significant risks and should itself be managed as a project.

### Proposed project governance arrangements

The proposed governance structure and the reporting arrangements for the project are as follows:

- List and describe

### Project roles and responsibilities

The intent is to provide assurance that the project will be well-organised and delivered by capable personnel.

Include a diagram of the project organisation structure.  Where roles have already been filled, name the individuals.  Where the positions are vacant, outline the proposed recruitment processes and role descriptions.  Include profiles and track records of any key personnel as an Annex.

Figure xx: Project organisation chart

<diagram>

List of key roles and who holds them:

### Use of special advisors

Where capability does not exist in-house, some roles may be filled by external contractors. This could include nationally contracted companies as well as other specialists for advice and planning on specialist services.  Planning should signal how and when external contractors are likely to be used and factor in any additional project costs.

The requirement for specialist advisors usually falls into five key categories in the project plan: financial, legal, commercial, technical and project management (including experts/coaches for specific methods/approaches such as Agile development).  The Business Case should indicate how and when this advice will be used along with expected costs.

### Personnel implications

Identify any personnel implications for the project, including backfill requirements for Subject Matter Experts needed by the p[roject  Public sector organisations are often obliged to involve their staff and their representatives in a process of continuous dialogue during significant projects involving considerable internal change.  This is also best practice in terms of human resources policies.

### Project plan and milestones

Include a summary of the project plan. This should address the key deliverables, the activities and key resources required to deliver them, inter-dependencies, constraints and critical paths and key points for monitoring (including any Gateway reviews).  Inclusion of GANTT charts may be useful.

The project is planned to run over xx stages/phases and is estimated to take approximately [yy] years.

A more detailed summary of the project plan is included as Annex X.

Table xx: High level project schedule

| Key Project Milestone | Approximate Date |
| --- | --- |

## Change Management Planning

The potential impact of the proposed change on the culture, systems, processes and people needs to be assessed as part of the project.  Briefly describe the change management plan, together with underlying communications and staff development strategies.

The strategy, framework and plan for dealing with change and associated contract management is as follows:

- …. List and describe

## Benefits Management Planning

This project proposes to manage benefits in accordance with Treasury guidance.

The strategy, framework and plan for dealing with the management and delivery of benefits are in the Benefits Realisation Plan attached to this business case as Annex X.

Note that in respect of any Cabinet-approved investment, unless otherwise agreed by Cabinet, agencies must:

- report back to Cabinet within 12 months after the in-service date on the actual level of benefits achieved compared with those outlined in the Cabinet-approved investment

- provide information to Treasury at agreed intervals on the actual level of benefits achieved compared with those outlined in any significant investment.

## Risk Management Planning

The strategy, framework and plan for dealing with the management of risk are as follows:

- List and describe

The detailed risk management plan is attached as Annex X.

### Risk register

The register lists all risks identified in this and earlier business cases, and the results of their analysis and evaluation. Information on the status of the risk is also included.  The risk register will be regularly and frequently updated and reviewed throughout the course of the project.

Table xx: Risk register: top XX risks

Insert the risk register for the top 10 or 20 risks, as seems appropriate.

The full current risk register is attached as Annex X.

## Project and business assurance arrangements

### Post-Project Evaluation Planning

A post implementation review evaluates the project from business case development to delivery. This is typically undertaken within the first six months after delivery, to confirm that the new facilities/services are operating as intended and delivering the services proposed in the business case.

Project evaluation or benefit realisation reviews determine if the project delivers its anticipated improvements and benefits.  These reviews are undertaken regularly during the life of the asset.

A post implementation review is planned on [dd mmm yyyy] to purpose

Project evaluation reviews are planned at regular (describe – annual?) intervals, with the first review in [mmm yyyy] to purpose.

For Cabinet-approved investments. Unless otherwise agreed with Cabinet, the project will report back to Cabinet within 12 months of the in-service date on the actual level of benefits achieved compared with those outlined in the Cabinet-approved investment business case.

### Gateway Reviews

This section only applies for high risk projects subject to Gateway review.

The proposal is subject to on-going Gateway reviews.  A Gateway 2 (Delivery strategy) has been undertaken on the project as part of the development of this Detailed Business Case. Further Gateway reviews will be held at appropriate points in the project as agreed with the Treasury’s Gateway Unit.

## Commissioner’s/Chief Executive’s letter

A letter should be provided by the Commissioner or Chief Executive and included as Annex 1 to the Detailed Business Case. This letter should:

- demonstrate that the Chief Executive has been actively involved in the development of the investment proposal through its various stages

- confirm acceptance of the strategic aims and investment objectives of the investment proposal, its functional content, size and services

- confirm that the financial costs of the proposal can be contained within the agreed and available budget and a willingness and ability to pay for the services at the specified price level

- state the margins of leeway beyond which support must be revalidated

- demonstrate that suitable contingency arrangements are in place to work with suppliers to address any current or unforeseen affordability pressures

A template is in Annex 1

# Next Steps

This detailed business case seeks formal approval from decision-makers to approach the market for services through a Request for Proposal/Request for Tender/other process and progress the implementation of the preferred option…..

# Annex 1: Commissioner’s Letter

This template is the basis for developing the letter and may be customised and individualised to meet the requirements or to address proposal-specific issues.

[date]

[To whom it may concern]

<Agency name> <Project Name>

Detailed Business Case

This Detailed Business case is a significant deliverable of a strategic project to investigate value for money options to meet its future ………………………. requirements.

I confirm that:

I have been actively involved in the development of the attached investment proposal through its various stages

I accept the strategic aims and investment objectives of the investment proposal, its functional content, size and services

the indicative cost and benefit estimates of the proposal are sound and based on best available information

the financial costs of the proposal can be contained within the agreed and available budget

the organisation has the ability to pay for the services at the specified price level, and

suitable contingency arrangements are in place to address any current or unforeseen affordability pressures.

This letter fulfils the requirements of the current Better Business Cases guidance. Should either these requirements or the key assumptions on which this case is based change significantly, revalidation of this letter of support should be sought.

Yours sincerely

……..

# Footnotes

https://treasury.govt.nz/information-and-services/state-sector-leadership/investment-management/think-investment-possibilities/risk-profile-assessment

http://www.business.govt.nz/procurement

www.treasury.govt.nz/information-and-services/state-sector-leadership/investment-management/plan-investment-choices/benefits-guidance